# Solution Design Specification

gestion des réclamations

Generated by Digital Humans System

Date: December 01, 2025

Service Cloud • New Implementation

# Executive Summary

Implementation of a multi-channel complaint management system that handles complaints received via email, phone, and web forms. The system must provide tracking capabilities for both complaints and the agents handling them.

This document includes:
• 17 Business Requirements
• 85 Use Cases
• Solution Architecture with Data Model
• Gap Analysis and Work Breakdown Structure

# Business Requirements

| ID | Title | Category | Priority |
| --- | --- | --- | --- |
| BR-001 | Email Complaint Reception | INTEGRATION | MUST_HAVE |
| BR-002 | Phone Complaint Registration | DATA_MODEL | MUST_HAVE |
| BR-003 | Web Form Complaint Submission | UI_UX | MUST_HAVE |
| BR-004 | Unified Complaint Repository | DATA_MODEL | MUST_HAVE |
| BR-005 | Channel Identification | DATA_MODEL | MUST_HAVE |
| BR-006 | Complaint Status Tracking | DATA_MODEL | MUST_HAVE |
| BR-007 | Complaint Assignment to Agents | DATA_MODEL | MUST_HAVE |
| BR-008 | Agent Workload Visibility | REPORTING | MUST_HAVE |
| BR-009 | Complaint History Tracking | DATA_MODEL | SHOULD_HAVE |
| BR-010 | Agent Performance Monitoring | REPORTING | SHOULD_HAVE |
| BR-011 | Complaint Priority Classification | DATA_MODEL | SHOULD_HAVE |
| BR-012 | Complaint Category Classification | DATA_MODEL | SHOULD_HAVE |
| BR-013 | Customer Information Capture | DATA_MODEL | MUST_HAVE |
| BR-014 | Complaint Search Functionality | UI_UX | SHOULD_HAVE |
| BR-015 | Complaint Resolution Documentation | DATA_MODEL | MUST_HAVE |
| BR-016 | Complaint Dashboard | REPORTING | SHOULD_HAVE |
| BR-017 | Agent Activity Logging | SECURITY | SHOULD_HAVE |

## Requirement Details

BR-001: Email Complaint Reception

The system must be able to receive and register complaints submitted via email.

BR-002: Phone Complaint Registration

The system must allow agents to register complaints received via phone calls.

BR-003: Web Form Complaint Submission

Customers must be able to submit complaints through an online web form.

BR-004: Unified Complaint Repository

All complaints regardless of channel must be stored in a single unified repository for consistent management.

BR-005: Channel Identification

Each complaint must clearly identify the channel through which it was received (email, phone, web form).

BR-006: Complaint Status Tracking

The system must track the status of each complaint throughout its lifecycle (new, in progress, resolved, closed, etc.).

BR-007: Complaint Assignment to Agents

Complaints must be assignable to specific agents for handling and resolution.

BR-008: Agent Workload Visibility

Managers must be able to view the number and status of complaints assigned to each agent.

BR-009: Complaint History Tracking

The system must maintain a complete history of all actions and updates made on each complaint.

BR-010: Agent Performance Monitoring

The system must track agent performance metrics such as resolution time and number of complaints handled.

BR-011: Complaint Priority Classification

Complaints must be classifiable by priority level to ensure critical issues are addressed first.

BR-012: Complaint Category Classification

Complaints must be categorizable by type or subject matter for better organization and reporting.

BR-013: Customer Information Capture

Each complaint must capture essential customer information for identification and follow-up purposes.

BR-014: Complaint Search Functionality

Users must be able to search for complaints using various criteria (customer, date, status, channel, agent).

BR-015: Complaint Resolution Documentation

The system must allow agents to document the resolution and actions taken for each complaint.

BR-016: Complaint Dashboard

A dashboard must display key complaint metrics and status overview for management visibility.

BR-017: Agent Activity Logging

The system must log agent activities related to complaint handling for audit and tracking purposes.

# Use Cases

Total: 85 use cases generated.

| ID | Title | Actor |
| --- | --- | --- |
| UC-001-01 | System Receives Email Complaint and Creates Case Record | Email-to-Case System |
| UC-001-02 | Customer Service Agent Reviews and Categorizes Email Complai... | Customer Service Agent |
| UC-001-03 | System Auto-Categorizes Email Complaint Using Keywords | Automated Classification System |
| UC-001-04 | System Links Email Complaint to Existing Customer Account an... | Data Enrichment Automation |
| UC-001-05 | Customer Service Manager Reviews Email Complaint Metrics and... | Customer Service Manager |
| UC-002-01 | Agent Creates Phone Complaint Record | Customer Service Agent |
| UC-002-02 | Agent Updates Complaint During Phone Call | Customer Service Agent |
| UC-002-03 | System Auto-Categorizes Phone Complaint | System (Automated Process) |
| UC-002-04 | Agent Links Related Phone Complaints | Customer Service Agent |
| UC-002-05 | Supervisor Reviews and Assigns Phone Complaints | Customer Service Supervisor |
| UC-003-01 | Customer Submits New Complaint via Web Form | Customer |
| UC-003-02 | System Auto-Routes Complaint to Appropriate Queue | System |
| UC-003-03 | Customer Receives Confirmation and Tracks Complaint Status | Customer |
| UC-003-04 | Service Agent Reviews and Accepts Web Form Complaint | Service Agent |
| UC-003-05 | System Validates and Prevents Duplicate Complaint Submission... | System |
| UC-004-01 | Customer Service Agent Creates Complaint from Phone Call | Customer Service Agent |
| UC-004-02 | System Automatically Creates Complaint from Email-to-Case | System (Automated Process) |
| UC-004-03 | Web Portal User Submits Complaint via Self-Service Portal | Customer (Portal User) |
| UC-004-04 | Social Media Team Creates Complaint from Social Media Mentio... | Social Media Specialist |
| UC-004-05 | Manager Generates Unified Complaint Report Across All Channe... | Customer Service Manager |
| UC-005-01 | Customer Service Agent Manually Selects Channel When Creatin... | Customer Service Agent |
| UC-005-02 | System Auto-Populates Channel from Email-to-Case | System (Automated Process) |
| UC-005-03 | Web Form Submission Auto-Captures Channel as Web Form | Customer (External User) |
| UC-005-04 | Phone Call Creates Complaint with Phone Channel via CTI Inte... | Customer Service Agent |
| UC-005-05 | Manager Generates Channel Performance Report | Customer Service Manager |
| UC-006-01 | Customer Service Agent Updates Complaint Status Manually | Customer Service Agent |
| UC-006-02 | System Auto-Progresses Complaint Status Based on Resolution ... | System (Automated Process) |
| UC-006-03 | Customer Service Manager Reviews and Approves Complaint Clos... | Customer Service Manager |
| UC-006-04 | Customer Service Agent Reopens Closed Complaint | Customer Service Agent |
| UC-006-05 | System Generates Status Lifecycle Report for Management Revi... | Customer Service Manager |
| UC-007-01 | Customer Service Manager Manually Assigns Complaint to Agent | Customer Service Manager |
| UC-007-02 | System Auto-Assigns Complaint Based on Round-Robin Logic | System |
| UC-007-03 | Agent Reassigns Complaint to Another Agent | Customer Service Agent |
| UC-007-04 | Customer Service Manager Bulk Assigns Multiple Complaints | Customer Service Manager |
| UC-007-05 | System Automatically Reassigns Complaint When Agent Becomes ... | System |
| UC-008-01 | Manager Views Agent Workload Dashboard | Customer Service Manager |
| UC-008-02 | Manager Receives Real-Time Workload Alert for Overloaded Age... | Customer Service Manager |
| UC-008-03 | Manager Generates Weekly Workload Report | Customer Service Manager |
| UC-008-04 | Manager Views Agent Workload in List View with Custom Column... | Customer Service Manager |
| UC-008-05 | Manager Reassigns Cases Based on Workload Analysis | Customer Service Manager |
| UC-009-01 | Customer Service Agent Views Complete Complaint History Time... | Customer Service Agent |
| UC-009-02 | System Automatically Captures Complaint Status Changes | System |
| UC-009-03 | Customer Service Manager Audits Complaint Resolution Actions | Customer Service Manager |
| UC-009-04 | System Logs Custom Complaint Actions and Comments | Customer Service Agent |
| UC-009-05 | Compliance Officer Generates Historical Audit Report for Reg... | Compliance Officer |
| UC-010-01 | Customer Service Manager Views Real-Time Agent Performance D... | Customer Service Manager |
| UC-010-02 | System Automatically Calculates and Updates Agent Performanc... | System |
| UC-010-03 | Customer Service Manager Generates Agent Performance Report ... | Customer Service Manager |
| UC-010-04 | Customer Service Manager Reviews Individual Agent Performanc... | Customer Service Manager |
| UC-010-05 | System Sends Automated Performance Alert for Below-Threshold... | System |

## Use Case Details

### UC-001-01: System Receives Email Complaint and Creates Case Record

Actor: Email-to-Case System

Preconditions:

Email-to-Case is configured and active in Salesforce

Dedicated complaint email address is set up and monitored

Case record type 'Complaint' exists

Email routing addresses are configured

Main Flow:

1. Customer sends email to complaints@company.com with complaint details

2. Email-to-Case service receives the incoming email

3. System parses email headers to extract sender email address and subject line

4. System searches for existing Contact or Lead matching sender email address

5. System creates new Case record with Record Type 'Complaint'

6. System populates Case fields: Subject from email subject, Description from email body, Origin as 'Email', Status as 'New'

7. System attaches email thread and any attachments to Case record

8. System assigns Case to appropriate queue based on complaint category keywords

Postconditions:

Case record exists in Salesforce with all email content captured

Case is assigned to appropriate queue or user

Customer receives confirmation email with Case Number

### UC-001-02: Customer Service Agent Reviews and Categorizes Email Complaint

Actor: Customer Service Agent

Preconditions:

Case record has been created from email complaint

Agent has access to Case object and Complaint record type

Agent is assigned to complaint handling queue or Case is assigned to agent

Case Status is 'New' or 'In Progress'

Main Flow:

1. Agent receives notification of new Case assignment via email or Salesforce notification

2. Agent opens Case record from queue or list view

3. Agent reviews email content in Description field and EmailMessage related list

4. Agent verifies customer information in Contact/Account lookup fields

5. Agent reads through complaint details and any attachments

6. Agent selects appropriate value for 'Complaint_Category__c' picklist (Product Quality, Service Issue, Billing, Delivery, Other)

7. Agent sets 'Complaint_Severity__c' field (Low, Medium, High, Critical)

8. Agent updates 'Case.Status' to 'In Progress'

Postconditions:

Case is properly categorized with Complaint_Category__c and Complaint_Severity__c populated

Case Status reflects current state of complaint handling

Customer information is verified and complete

### UC-001-03: System Auto-Categorizes Email Complaint Using Keywords

Actor: Automated Classification System

Preconditions:

Email-to-Case has created new Case record

Case Record Type is 'Complaint'

Keyword mapping configuration exists in Custom Metadata or Custom Settings

Auto-classification Flow is active

Main Flow:

1. Record-Triggered Flow fires on Case creation when Origin is 'Email' and RecordType is 'Complaint'

2. Flow retrieves Case Subject and Description fields

3. Flow queries Custom Metadata Type 'Complaint_Keyword_Mapping__mdt' for keyword rules

4. Flow performs text analysis on Subject and Description using contains/matches logic

5. Flow identifies matching keywords (e.g., 'defective', 'broken' → Product Quality; 'late', 'delayed' → Delivery)

6. Flow populates 'Complaint_Category__c' field based on highest priority keyword match

7. Flow sets 'Auto_Categorized__c' checkbox to true

8. Flow calculates initial 'Complaint_Severity__c' based on urgency keywords (urgent, asap, immediately → High)

Postconditions:

Case has Complaint_Category__c populated automatically

Case is assigned to appropriate specialized queue

Auto_Categorized__c flag indicates automated vs manual categorization

### UC-001-04: System Links Email Complaint to Existing Customer Account and Order History

Actor: Data Enrichment Automation

Preconditions:

Case has been created from email complaint

Contact record exists and is linked to Case

Contact is associated with Account record

Order history exists in Salesforce (Order object or custom Order__c object)

Main Flow:

1. Record-Triggered Flow fires after Case insert when ContactId is populated

2. Flow retrieves Contact record and related Account via lookup relationship

3. Flow populates Case.AccountId with Contact's Account

4. Flow queries Order records where AccountId matches and Status is 'Delivered' or 'Completed'

5. Flow sorts Orders by Order Date descending to identify recent purchases

6. Flow checks if Case Description or Subject contains Order Number or Product Name

7. Flow links related Order to Case via 'Related_Order__c' lookup field if match found

8. Flow retrieves Product information from Order Line Items

Postconditions:

Case is linked to customer's Account record

Related Order is identified and linked to Case

Product information is populated on Case record

### UC-001-05: Customer Service Manager Reviews Email Complaint Metrics and Trends

Actor: Customer Service Manager

Preconditions:

Multiple email complaints have been received and processed

Cases are categorized with Complaint_Category__c and Complaint_Severity__c

Reports and Dashboards are configured for complaint analysis

Manager has appropriate profile permissions to view reports

Main Flow:

1. Manager navigates to 'Complaint Management' dashboard in Salesforce

2. Manager views 'Email Complaints by Category' report showing distribution across categories

3. Manager reviews 'Complaint Volume Trend' chart showing daily/weekly complaint counts

4. Manager analyzes 'Average Resolution Time by Category' metric

5. Manager examines 'Top 10 Complaint Reasons' report to identify recurring issues

6. Manager filters dashboard by date range to compare current vs previous period

7. Manager drills down into specific category (e.g., Product Quality) to view individual Cases

8. Manager identifies patterns such as spike in specific product complaints

Postconditions:

Manager has clear visibility into complaint trends and patterns

Action items are created to address systemic issues

Reports are scheduled for regular distribution to stakeholders

### UC-002-01: Agent Creates Phone Complaint Record

Actor: Customer Service Agent

Preconditions:

Agent is logged into Salesforce

Agent has received a phone call from a customer

Customer account exists in the system

Agent has necessary permissions to create Case records

Main Flow:

1. Agent navigates to the Cases tab in Salesforce

2. Agent clicks 'New' button to create a new Case

3. Agent selects Record Type 'Complaint'

4. Agent searches and selects the customer Account

5. Agent selects Contact if available or creates new Contact

6. Agent enters complaint Subject

7. Agent sets Origin field to 'Phone'

8. Agent selects Complaint Category from picklist (Product Quality, Service Issue, Billing, Delivery, Other)

Postconditions:

New Case record is created with Status 'New'

Case is assigned to appropriate Queue or User based on Category

Case Number is generated and visible

### UC-002-02: Agent Updates Complaint During Phone Call

Actor: Customer Service Agent

Preconditions:

Agent is logged into Salesforce

Existing complaint Case record exists

Agent is on phone call with customer regarding existing complaint

Agent has edit permissions on Case records

Main Flow:

1. Agent searches for existing Case using Case Number or customer name

2. Agent opens the Case record

3. Agent verifies Case details with customer

4. Agent clicks 'Edit' on the Case record

5. Agent adds new information to Description field or creates new Comment

6. Agent updates Status if complaint status has changed

7. Agent updates Priority if severity has changed

8. Agent adds any new attachments or evidence provided by customer

Postconditions:

Case record is updated with new information

Phone call is logged in Activity History

Last Modified Date reflects the update

### UC-002-03: System Auto-Categorizes Phone Complaint

Actor: System (Automated Process)

Preconditions:

Agent has created or updated a Case with Origin = 'Phone'

Case has Subject and Description populated

Auto-categorization Flow is active

Complaint Category keywords are configured

Main Flow:

1. Agent saves Case record with Subject and Description

2. System triggers Record-Triggered Flow on Case creation/update

3. Flow analyzes Subject and Description text for keywords

4. Flow matches keywords against predefined category rules

5. Flow assigns appropriate Complaint_Category__c value

6. Flow assigns Complaint_Subcategory__c based on detailed analysis

7. Flow calculates Initial_Priority__c based on keyword severity

8. Flow assigns Case to appropriate Queue based on category

Postconditions:

Case has Complaint_Category__c populated

Case has Complaint_Subcategory__c populated if applicable

Case is assigned to appropriate Queue

### UC-002-04: Agent Links Related Phone Complaints

Actor: Customer Service Agent

Preconditions:

Agent is logged into Salesforce

Multiple complaint Cases exist for same or related issues

Agent has identified relationship between Cases

Agent has edit permissions on Case records

Main Flow:

1. Agent opens primary complaint Case record

2. Agent navigates to Related Cases section

3. Agent clicks 'Add Related Case' button

4. Agent searches for related Case using Case Number, customer name, or keywords

5. Agent selects relationship type from picklist (Duplicate, Related, Parent-Child)

6. Agent selects the related Case from search results

7. Agent adds notes explaining the relationship

8. Agent clicks 'Link Cases'

Postconditions:

Cases are linked with specified relationship type

Both Case records show the relationship

Case feed logs the linking activity

### UC-002-05: Supervisor Reviews and Assigns Phone Complaints

Actor: Customer Service Supervisor

Preconditions:

Supervisor is logged into Salesforce

New phone complaint Cases exist in Queue

Supervisor has appropriate permissions to reassign Cases

Team members are available for assignment

Main Flow:

1. Supervisor navigates to Complaint Queue list view

2. Supervisor filters Cases by Origin = 'Phone' and Status = 'New'

3. Supervisor reviews Case details including Category, Priority, and Description

4. Supervisor evaluates team member workload and expertise

5. Supervisor selects one or more Cases for assignment

6. Supervisor clicks 'Change Owner' button

7. Supervisor selects appropriate team member from lookup

8. Supervisor adds assignment notes with specific instructions

Postconditions:

Cases are assigned to specific Agents

Case Status is updated to 'Assigned'

Assigned Agents receive notifications

### UC-003-01: Customer Submits New Complaint via Web Form

Actor: Customer

Preconditions:

Web-to-Case is enabled in Salesforce org

Customer has internet access and valid browser

Web form is publicly accessible and properly configured

Case record type for Complaints exists

Main Flow:

1. Customer navigates to the complaint submission web form

2. Customer views form fields including: Name, Email, Phone, Subject, Description, Product/Service, Priority

3. Customer fills in required fields (Name, Email, Subject, Description)

4. Customer selects Product/Service from dropdown list

5. Customer selects Priority level (Low, Medium, High)

6. Customer uploads supporting documents if needed (optional)

7. Customer reviews entered information

8. Customer clicks Submit button

Postconditions:

New Case record created with Status 'New' and Type 'Complaint'

Case is assigned to Complaint Queue for routing

Customer receives confirmation email with Case Number

### UC-003-02: System Auto-Routes Complaint to Appropriate Queue

Actor: System

Preconditions:

New complaint Case has been created via web form

Case Assignment Rules are active

Product/Service field is populated on Case

Complaint Queues are configured for each product line

Main Flow:

1. System detects new Case record with Type 'Complaint' and Origin 'Web'

2. System reads Product_Service__c field value

3. System evaluates Case Assignment Rules based on Product/Service

4. System assigns Case to corresponding product-specific Complaint Queue

5. System sets Case Status to 'New' and Priority based on customer selection

6. System creates Case History record documenting assignment

7. System sends notification to Queue members about new complaint

8. System updates Case Last_Modified_Date timestamp

Postconditions:

Case is assigned to appropriate Queue

Queue members receive notification

Case is visible in Queue List View

### UC-003-03: Customer Receives Confirmation and Tracks Complaint Status

Actor: Customer

Preconditions:

Customer has successfully submitted complaint via web form

Case record has been created with valid Case Number

Customer provided valid email address

Email deliverability is configured

Main Flow:

1. System generates confirmation email using template

2. Email includes Case Number, Subject, Description summary, and expected response time

3. Email includes link to self-service portal for status tracking

4. Customer receives email within 1 minute of submission

5. Customer clicks on portal link in email

6. Customer is directed to case status page (no login required for initial view)

7. Customer enters Case Number and Email address for verification

8. System validates credentials and displays Case details

Postconditions:

Customer has received confirmation email

Customer can access Case status information

Customer engagement is tracked in Case record

### UC-003-04: Service Agent Reviews and Accepts Web Form Complaint

Actor: Service Agent

Preconditions:

Service Agent has access to Service Console

Complaint Case exists in Agent's assigned Queue

Agent has appropriate permissions to accept and work Cases

Case status is 'New'

Main Flow:

1. Service Agent logs into Salesforce Service Console

2. Agent navigates to assigned Complaint Queue

3. Agent views list of unassigned complaint Cases sorted by Priority and Created Date

4. Agent clicks on Case to view details in split view

5. Agent reviews complaint information: Subject, Description, Product/Service, Priority, attachments

6. Agent verifies customer information and checks for existing related Cases

7. Agent clicks 'Accept' button to take ownership of Case

8. System changes Case Owner from Queue to Agent

Postconditions:

Case is assigned to specific Service Agent

Case Status is updated to 'In Progress'

Agent ownership is recorded in Case History

### UC-003-05: System Validates and Prevents Duplicate Complaint Submissions

Actor: System

Preconditions:

Customer is submitting complaint via web form

Duplicate detection rules are configured

Historical Case data exists for comparison

Matching algorithm is active

Main Flow:

1. Customer fills out web form and clicks Submit

2. System captures form data before creating Case record

3. System searches for existing Cases with same SuppliedEmail within last 48 hours

4. System compares Subject field using fuzzy matching algorithm (80% similarity threshold)

5. System compares Description field for keyword matches

6. System identifies potential duplicate Case

7. System displays warning message to customer: 'We found a similar complaint submitted recently'

8. System shows existing Case Number and current Status

Postconditions:

Duplicate Cases are minimized

Customer is aware of existing complaint if applicable

Additional information is added to existing Case when appropriate

### UC-004-01: Customer Service Agent Creates Complaint from Phone Call

Actor: Customer Service Agent

Preconditions:

Agent is logged into Salesforce

Agent has access to Complaint object

Customer Account exists in the system

Agent has received a complaint via phone call

Main Flow:

1. Agent navigates to the Complaints tab in Salesforce

2. Agent clicks 'New Complaint' button

3. Agent selects the Customer Account using lookup field

4. Agent enters complaint details: Subject, Description, Priority

5. Agent selects 'Phone' from the Channel picklist

6. Agent selects appropriate Category from picklist (Product Quality, Service Issue, Billing, Delivery, Other)

7. System auto-populates Date Received with current date/time

8. System auto-populates Status as 'New'

Postconditions:

Complaint record is created in Salesforce with Status 'New'

Complaint is linked to Customer Account

Complaint appears in Agent's My Complaints list view

### UC-004-02: System Automatically Creates Complaint from Email-to-Case

Actor: System (Automated Process)

Preconditions:

Email-to-Case is configured in Salesforce

Complaint routing email address is active

Customer sends email to complaints@company.com

Email contains valid customer information

Main Flow:

1. Customer sends email to complaints@company.com

2. Salesforce Email-to-Case receives the email

3. System creates Case record from email

4. System triggers Record-Triggered Flow on Case creation

5. Flow identifies Case Record Type as 'Complaint' or Subject contains keyword 'complaint'

6. Flow creates new Complaint__c record

7. Flow populates Complaint Subject from Case Subject

8. Flow populates Complaint Description from Case Description/Email Body

Postconditions:

Complaint record is created in unified repository

Original Case is linked to Complaint record

Complaint is assigned to appropriate queue or agent

### UC-004-03: Web Portal User Submits Complaint via Self-Service Portal

Actor: Customer (Portal User)

Preconditions:

Customer has active portal account (Experience Cloud)

Customer is logged into self-service portal

Complaint submission form is published on portal

Customer has valid Account association

Main Flow:

1. Customer logs into self-service portal

2. Customer navigates to 'Submit a Complaint' page

3. Customer views complaint submission form

4. Customer enters Complaint Subject (required)

5. Customer enters detailed Description (required)

6. Customer selects Category from dropdown

7. Customer selects Priority (Low, Medium, High)

8. Customer optionally uploads supporting documents (max 5 files, 10MB each)

Postconditions:

Complaint is created in unified repository with Channel 'Web Portal'

Complaint is linked to customer's Account

Uploaded files are attached to Complaint record

### UC-004-04: Social Media Team Creates Complaint from Social Media Mention

Actor: Social Media Specialist

Preconditions:

Social media monitoring tool is integrated with Salesforce

Social Media Specialist has access to Complaint object

Negative social media mention has been identified

Social Studio or third-party tool is connected to Salesforce

Main Flow:

1. Social media monitoring tool detects negative mention or complaint on social platform

2. Social Media Specialist reviews the mention in Social Studio or monitoring dashboard

3. Specialist clicks 'Create Complaint in Salesforce' button

4. System opens Complaint creation form pre-populated with social media data

5. System auto-populates Channel as 'Social Media'

6. System auto-populates Social Platform (Twitter, Facebook, Instagram, LinkedIn)

7. System captures social media post content in Description field

8. System captures social media handle/username

Postconditions:

Complaint is created in unified repository with Channel 'Social Media'

Original social media post is linked or embedded in Complaint

Social media metadata (platform, handle, URL) is captured

### UC-004-05: Manager Generates Unified Complaint Report Across All Channels

Actor: Customer Service Manager

Preconditions:

Manager has access to Reports and Dashboards

Complaints exist in the system from multiple channels

Manager has 'View All Data' or appropriate sharing access to Complaint records

Report types for Complaint object are configured

Main Flow:

1. Manager navigates to Reports tab in Salesforce

2. Manager clicks 'New Report' or opens existing 'Complaints Analysis' report

3. Manager selects 'Complaints' report type

4. Manager adds filters: Date Range (Last 30 Days), Status (All), Channel (All)

5. Manager adds grouping by Channel to compare volumes

6. Manager adds columns: Complaint Number, Account Name, Subject, Priority, Status, Date Received, Date Resolved, Channel, Category

7. Manager adds summary fields: Count of Complaints, Average Resolution Time, Percentage by Channel

8. Manager applies conditional formatting to highlight overdue complaints

Postconditions:

Report displays complaints from all channels in unified view

Manager can analyze complaint trends across channels

Report is saved and accessible to authorized users

# Solution Architecture

## Standard Objects

### Case

Purpose: Core complaint record

| API Name | Type | Description |
| --- | --- | --- |
| Complaint_Category__c | Picklist | ['Product Quality', 'Service Issue', 'Billing', 'Delivery', 'Other'] |
| Complaint_Subcategory__c | Picklist |  |
| Channel__c | Picklist | ['Email', 'Phone', 'Web Form'] |
| Escalated__c | Checkbox |  |
| Escalation_Reason__c | Text Area |  |
| Expected_Resolution_Date__c | Date |  |
| Resolution_Time_Hours__c | Formula (Number) |  |
| Customer_Lifetime_Value__c | Currency |  |
| Days_Since_Last_Purchase__c | Number |  |
| Follow_Up_Required__c | Checkbox |  |

### Contact

Purpose: Customer contact information

| API Name | Type | Description |
| --- | --- | --- |
| VIP_Status__c | Checkbox |  |
| Total_Complaints__c | Roll-Up Summary |  |

### Account

Purpose: Customer account with order history

| API Name | Type | Description |
| --- | --- | --- |
| Lifetime_Value__c | Currency |  |
| Total_Complaints__c | Roll-Up Summary |  |

### User

Purpose: Service agents and supervisors

| API Name | Type | Description |
| --- | --- | --- |
| Current_Workload__c | Number | Count of active assigned cases |
| Max_Workload__c | Number | Maximum concurrent cases |

### EmailMessage

Purpose: Email correspondence tracking

### ContentDocument

Purpose: Attachments and documents

### Task

Purpose: Follow-up activities

### CaseComment

Purpose: Internal case notes

### FeedItem

Purpose: Chatter posts on cases

### Order

Purpose: Customer order history

### OrderItem

Purpose: Order line items

### Product2

Purpose: Products related to complaints

### CaseMilestone

Purpose: SLA tracking

### Entitlement

Purpose: Service level agreements

### Queue

Purpose: Complaint routing queues

## Custom Objects

### Case Relationship

API Name: Case_Relationship__c

Purpose: Link related complaints

| API Name | Type | Required |
| --- | --- | --- |
| Parent_Case__c | Master-Detail (Case) | Yes |
| Related_Case__c | Lookup (Case) | Yes |
| Relationship_Type__c | Picklist | No |
| Notes__c | Text Area (Long) | No |

### Case Order Junction

API Name: Case_Order_Junction__c

Purpose: Many-to-many relationship between Cases and Orders

| API Name | Type | Required |
| --- | --- | --- |
| Case__c | Master-Detail (Case) | Yes |
| Order__c | Master-Detail (Order) | Yes |
| Relevant_Products__c | Text Area (Long) | No |

### Duplicate Check Log

API Name: Duplicate_Check_Log__c

Purpose: Track duplicate detection attempts

| API Name | Type | Required |
| --- | --- | --- |
| Original_Case__c | Lookup (Case) | No |
| Potential_Duplicate__c | Lookup (Case) | No |
| Match_Score__c | Number (Percent) | No |
| Match_Criteria__c | Text Area | No |
| Customer_Decision__c | Picklist | No |
| Check_Date__c | DateTime | No |

### Complaint Keyword Mapping

API Name: Complaint_Keyword_Mapping__mdt

Purpose: Custom metadata for keyword-based categorization

| API Name | Type | Required |
| --- | --- | --- |
| Keywords__c | Text Area (Long) | No |
| Complaint_Category__c | Text | No |
| Complaint_Subcategory__c | Text | No |
| Priority__c | Text | No |
| Target_Queue__c | Text | No |
| Active__c | Checkbox | No |

## Entity Relationship Diagram

[Diagram - View in Mermaid Live Editor: https://mermaid.live]

erDiagram

Account ||--o{ Case : has

Account ||--o{ Order : has

Account ||--o{ Contact : has

Contact ||--o{ Case : submits

Case ||--o{ EmailMessage : contains

Case ||--o{ Task : generates

Case ||--o{ CaseComment : has

Case ||--o{ Case_Relationship__c : parent

Case ||--o{ Case_Relationship__c : related

Case ||--o{ Case_Order_Junction__c : links

Order ||--o{ Case_Order_Junction__c : links

Order ||--o{ OrderItem : contains

Product2 ||--o{ OrderItem : includes

User ||--o{ Case : owns

Case ||--o{ Duplicate_Check_Log__c : original

Case ||--o{ Duplicate_Check_Log__c : duplicate

Case ||--o{ CaseMilestone : tracks

Entitlement ||--o{ Case : governs

Queue ||--o{ Case : routes

Account {

Id id PK

string Name

currency Lifetime_Value__c

number Total_Complaints__c

}

Contact {

Id id PK

string Name

string Email

boolean VIP_Status__c

number Total_Complaints__c

}

Case {

Id id PK

string CaseNumber

picklist Status

picklist Priority

picklist Complaint_Category__c

picklist Complaint_Subcategory__c

picklist Channel__c

boolean Escalated__c

textarea Escalation_Reason__c

date Expected_Resolution_Date__c

number Resolution_Time_Hours__c

currency Customer_Lifetime_Value__c

number Days_Since_Last_Purchase__c

boolean Follow_Up_Required__c

number Time_To_Accept__c

number Portal_View_Count__c

text Portal_Access_Token__c

boolean VIP_Customer__c

}

Case_Relationship__c {

Id id PK

lookup Parent_Case__c FK

lookup Related_Case__c FK

picklist Relationship_Type__c

textarea Notes__c

}

Case_Order_Junction__c {

Id id PK

lookup Case__c FK

lookup Order__c FK

textarea Relevant_Products__c

}

Order {

Id id PK

string OrderNumber

date OrderDate

currency TotalAmount

}

OrderItem {

Id id PK

lookup OrderId FK

lookup Product2Id FK

number Quantity

currency UnitPrice

}

Product2 {

Id id PK

string Name

string ProductCode

}

Duplicate_Check_Log__c {

Id id PK

lookup Original_Case__c FK

lookup Potential_Duplicate__c FK

percent Match_Score__c

textarea Match_Criteria__c

picklist Customer_Decision__c

datetime Check_Date__c

}

User {

Id id PK

string Name

number Current_Workload__c

number Max_Workload__c

}

EmailMessage {

Id id PK

lookup ParentId FK

string Subject

textarea TextBody

}

Task {

Id id PK

lookup WhatId FK

string Subject

picklist Status

}

CaseComment {

Id id PK

lookup ParentId FK

textarea CommentBody

}

## Security Model

### Profiles

Customer Service Agent

Front-line agents handling complaints

Customer Service Supervisor

Supervisors managing agents and escalations

Customer Service Manager

Managers with full access and reporting

Complaint System Integration User

API user for system integrations

### Permission Sets

| Name | Description |
| --- | --- |
| Case_Escalation_Manager | Allows escalation of cases |
| VIP_Customer_Handler | Access to VIP customer cases |
| Complaint_Analytics_Viewer | Access to reports and dashboards |
| Case_Relationship_Manager | Manage case relationships and merges |
| Portal_Token_Administrator | Manage customer portal access |

## Automation Design - Flows

| Name | Type | Trigger | Purpose |
| --- | --- | --- | --- |
| Email_Complaint_Processing | Record-Triggered Flow | After Create on Case | Process incoming email complaints |
| Auto_Categorize_Email_Complaint | Record-Triggered Flow | After Create on Case | Auto-categorize based on keywords |
| Enrich_Case_with_Customer_Data | Record-Triggered Flow | After Create or Update on Case | Enrich case with customer order history |
| Case_Escalation_Process | Record-Triggered Flow | After Update on Case | Handle case escalation |
| Auto_Categorize_Phone_Complaint | Record-Triggered Flow | After Create or Update on Case | Auto-categorize phone complaints |
| Create_Bidirectional_Case_Relationship | Record-Triggered Flow | After Create on Case_Relationship__c | Create reciprocal relationship |
| Agent_Assignment_Notification | Record-Triggered Flow | After Update on Case | Notify agent and update workload |
| Web_Form_Auto_Route | Record-Triggered Flow | After Create on Case | Route web form complaints to appropriate queue |
| Send_Case_Confirmation_Email | Record-Triggered Flow | After Create on Case | Send confirmation to customer |
| Case_Acceptance_Processing | Record-Triggered Flow | After Update on Case | Process case acceptance by agent |
| Duplicate_Detection_Warning | Screen Flow | Invoked from Case creation screen | Warn about potential duplicates |
| Request_Customer_Information | Screen Flow | Quick Action on Case | Request additional information from customer |
| Portal_Case_Lookup | Screen Flow | Public-facing web page | Allow customers to track complaint status |
| Daily_Uncategorized_Case_Review | Scheduled Flow |  | Review and categorize uncategorized cases |
| Daily_Related_Case_Suggestions | Scheduled Flow |  | Suggest potential related cases |

# Gap Analysis

| ID | Category | Gap Description | Complexity | Effort (days) |
| --- | --- | --- | --- | --- |
| GAP-001-01 | DATA_MODEL | Need to create 14 custom fields on Case object to support co | MEDIUM | 3 |
| GAP-001-02 | DATA_MODEL | Add 2 custom fields to Contact for VIP tracking and complain | LOW | 1 |
| GAP-001-03 | DATA_MODEL | Add 2 custom fields to Account for customer value tracking a | LOW | 1 |
| GAP-001-04 | DATA_MODEL | Add 2 custom fields to User object to track agent workload a | LOW | 1 |
| GAP-001-05 | DATA_MODEL | Create custom object to track relationships between cases (d | MEDIUM | 2 |
| GAP-001-06 | DATA_MODEL | Create junction object to support many-to-many relationship | MEDIUM | 2 |
| GAP-001-07 | DATA_MODEL | Create custom object to log duplicate detection attempts, ma | MEDIUM | 2 |
| GAP-001-08 | DATA_MODEL | Create custom metadata type for configurable keyword-based a | MEDIUM | 2 |
| GAP-001-09 | DATA_MODEL | Ensure Order Management is enabled and configured to support | LOW | 1 |
| GAP-001-10 | SECURITY | Create and configure 4 custom profiles with appropriate obje | HIGH | 5 |
| GAP-001-11 | SECURITY | Create 5 permission sets to provide granular access control | MEDIUM | 3 |
| GAP-001-12 | SECURITY | Configure Organization-Wide Defaults to Private for core obj | LOW | 1 |
| GAP-001-13 | SECURITY | Create sharing rules to automatically share cases based on e | MEDIUM | 2 |
| GAP-001-14 | SECURITY | Configure field-level security to protect sensitive data and | MEDIUM | 2 |
| GAP-001-15 | AUTOMATION | Build record-triggered flow to process incoming email compla | HIGH | 5 |
| GAP-001-16 | AUTOMATION | Build flows to automatically categorize complaints based on | HIGH | 6 |
| GAP-001-17 | AUTOMATION | Build flow to automatically enrich cases with customer order | HIGH | 5 |
| GAP-001-18 | AUTOMATION | Build flow to automate escalation workflow including validat | MEDIUM | 4 |
| GAP-001-19 | AUTOMATION | Build flow to automatically create reverse relationships and | MEDIUM | 4 |
| GAP-001-20 | AUTOMATION | Build flow to handle case assignment with notifications and | MEDIUM | 3 |

# Work Breakdown Structure

## PHASE-01: Foundation & Planning

Duration: 2 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-001 | Environment Setup & Configuration | Raj | 3 |
| TASK-002 | Enable Order Management | Diego | 1 |
| TASK-003 | Configure Organization-Wide Defaults | Zara | 1 |
| TASK-004 | Create Custom Metadata Type for Keywords | Diego | 2 |
| TASK-005 | Audit Legacy Automation | Raj | 1 |

## PHASE-02: Data Model Development

Duration: 3 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-006 | Create Case Custom Fields | Diego | 3 |
| TASK-007 | Configure Picklist Value Sets | Diego | 2 |
| TASK-008 | Create Contact Custom Fields | Diego | 1 |
| TASK-009 | Create Account Custom Fields | Diego | 1 |
| TASK-010 | Create User Custom Fields | Diego | 1 |
| TASK-011 | Create Case_Relationship__c Custom Object | Diego | 2 |
| TASK-012 | Create Case_Order_Junction__c Object | Diego | 2 |
| TASK-013 | Create Duplicate_Check_Log__c Object | Diego | 2 |
| TASK-014 | Create Validation Rules | Diego | 2 |
| TASK-015 | Enable Field History Tracking | Zara | 1 |

## PHASE-03: Security Configuration

Duration: 3 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-016 | Create Custom Profiles | Zara | 5 |
| TASK-017 | Create Permission Sets | Zara | 3 |
| TASK-018 | Configure Field-Level Security | Zara | 2 |
| TASK-019 | Create Sharing Rules | Zara | 2 |
| TASK-020 | Configure Queues | Zara | 2 |

## PHASE-04: Core Automation - Apex Development

Duration: 2 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-021 | Develop Apex Utility Classes | Raj | 8 |

## PHASE-05: Core Automation - Flow Development

Duration: 6 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-022 | Build Email Complaint Processing Flow | Raj | 5 |
| TASK-023 | Build Auto-Categorization Flows | Raj | 6 |
| TASK-024 | Build Customer Data Enrichment Flow | Raj | 5 |
| TASK-025 | Build Agent Assignment Notification Flow | Raj | 3 |
| TASK-026 | Build Case Escalation Flow | Raj | 4 |
| TASK-027 | Build Case Relationship Flow | Raj | 4 |
| TASK-028 | Build Web Form Auto-Route Flow | Raj | 5 |
| TASK-029 | Build Case Confirmation Email Flow | Raj | 3 |
| TASK-030 | Build Case Acceptance Processing Flow | Raj | 3 |
| TASK-031 | Build High Priority Manager Notification Flow | Raj | 2 |

## PHASE-06: Screen Flows & User Interaction

Duration: 3 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-033 | Build Duplicate Detection Warning Screen Flow | Raj | 6 |
| TASK-034 | Build Request Customer Information Screen Flow | Raj | 3 |
| TASK-035 | Build Portal Case Lookup Screen Flow | Raj | 5 |

## PHASE-07: Scheduled Automation

Duration: 2 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-036 | Build Daily Uncategorized Case Review Flow | Raj | 2 |
| TASK-037 | Build Related Case Suggestions Flow | Raj | 6 |
| TASK-038 | Build Queue Aging Alert Flow | Raj | 3 |

## PHASE-08: Standard Automation Configuration

Duration: 2 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-039 | Configure Email-to-Case | Raj | 2 |
| TASK-040 | Configure Case Assignment Rules | Raj | 3 |
| TASK-041 | Configure Entitlement Processes | Raj | 4 |
| TASK-042 | Configure Monitoring and Error Handling | Raj | 3 |

## PHASE-09: User Interface Development

Duration: 5 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-043 | Create Custom Page Layouts | Zara | 3 |
| TASK-044 | Create Email Templates | Zara | 3 |
| TASK-045 | Develop Lightning Web Components | Zara | 10 |
| TASK-046 | Create Quick Actions | Zara | 2 |
| TASK-047 | Build Experience Cloud Portal | Zara | 12 |
| TASK-048 | Configure Satisfaction Survey | Zara | 4 |
| TASK-049 | Create Reports and Dashboards | Zara | 5 |
| TASK-050 | Create Custom List Views | Zara | 1 |
| TASK-051 | Create Complaint Management Lightning App | Zara | 1 |

## PHASE-10: Integration Development

Duration: 4 weeks

| Task ID | Name | Assigned To | Effort (days) |
| --- | --- | --- | --- |
| TASK-052 | Implement Web Form Integration | Raj | 4 |
| TASK-053 | Implement Phone System CTI Integration | Raj | 8 |